KasiBiz

AI Business Assistant

SYSTEM HANDBOOK

Technical & Business Guidance  |  Living Document

An AI assistant for South African spaza shop and township business owners

| Field | Detail |
| --- | --- |
| Document owner | Omega Sithebe |
| Organisation | Velisa Africa |
| Project | KasiBiz AI Bot |
| Repository | KasiBiz_AI_Bot (GitHub, branch: main) |
| Document version | 1.3 |
| Created | Monday, 07 September 2026 |
| Update cadence | Every Monday |
| Next review | Monday, 14 September 2026 |
| Classification | Internal - Confidential |

# How to Use This Handbook

This is a living document. It has two jobs: it must always describe how the KasiBiz system works today, and it must record what changed each week. Read it end to end once, then keep it open beside you as the project grows.

## The Monday routine

Open this document every Monday morning before any other project work.

Re-read Section 4 (Current Build Status) and Section 9 (Issues Register) - these two change most often.

Add a new entry at the top of Section 11 (Weekly Progress Log) using the blank template provided.

Update any section whose content is now out of date. Do not delete old text - strike it through or move it into the weekly log so you keep the history.

Bump the Document Version number on the title page and update the 'Next review' date.

Save. If you want to share it with management, export to PDF so they cannot accidentally edit it.

## Who each section is written for

| Section | Audience | Purpose |
| --- | --- | --- |
| 1 - 3 | Everyone | The story: what KasiBiz is and where it stands |
| 4 - 6 | Technical + Delivery | What is built, what is not, and how it works |
| 7 | Technical | Deep concepts - LLM, agents, RAG, vectors, sensors |
| 8 | Technical | Keys, credentials and connection strings |
| 9 | Everyone | Issues, risks and their plain-English meaning |
| 10 | Delivery + Management | Roadmap and next steps |
| 11 | Everyone | Weekly progress log |
| 12 | Management | Glossary - explain any term in one sentence |

TIP - Presenting to senior management Sections 1, 3, 9 and 12 are written so they can be read aloud almost word for word. Every technical point in this handbook is followed by a 'Plain English' box you can quote directly.

## Table of Contents

The contents list below is a Word field. After you edit the document, click anywhere in it, press F9 (or right-click and choose 'Update Field'), and select 'Update entire table'.

Right-click here and choose 'Update Field' to build the Table of Contents.

# 1. Executive Summary

## 1.1 The one-paragraph version

KasiBiz is currently a well-designed empty house. The architecture, folder structure, documentation and vision are all in place, and one thing genuinely works: the application can connect to OpenAI and get an answer back in a distinctly KasiBiz voice. However, approximately 85% of the code files are literally zero bytes - empty placeholders. There are no agents, no database, no retrieval system and no user interface yet. The team has completed the planning and plumbing phase: the blueprint and the foundations, not the building.

PLAIN ENGLISH - Say this to management "We have proven the engine starts. We have not built the car yet."

## 1.2 The three-sentence board version

KasiBiz is an AI assistant that lets a spaza shop owner run their business by chatting in English, isiZulu or Sesotho - checking stock, calculating a customer's change, spotting best-sellers and getting SARS and business-registration guidance.

Technically we combine three things: a low-cost AI language model for understanding and conversation, ordinary Python code for anything involving money so the numbers are always exact, and a technique called RAG that forces the AI to answer from our own approved handbook rather than inventing facts.

We have proven the AI connection works and the architecture is designed; the functional modules - the interface, the database and the five specialist agents - are the next build phase, and the business-content library needs to be written in parallel.

## 1.3 Status at a glance

| Measure | Position today |
| --- | --- |
| Overall completion | ~45% |
| Working end-to-end flows | 1 (terminal question to AI answer) |
| Empty placeholder code files | 20 |
| Commits in repository | 6 (all scaffolding and planning) |
| Knowledge base size | ~2 KB across 9 files - effectively a stub |
| Critical blockers open | 3 (see Section 9) |
| Cost exposure to date | Negligible - fractions of a cent per test call |

# 2. What KasiBiz Is

## 2.1 The problem being solved

A spaza shop owner typically runs the entire business from memory and a notebook. Stock levels are guessed, profit per item is rarely calculated, slow-moving stock ties up cash unnoticed, and questions about SARS or CIPC registration go unanswered because the official information is written in dense English and legal language.

## 2.2 The proposed solution

A simple chat assistant the owner speaks to in their own language, which is connected to their own business data. It answers practical questions instantly and does the arithmetic for them.

| Capability | What the owner can do |
| --- | --- |
| Inventory management | Add products, update stock, view stock levels, get low-stock alerts |
| Sales assistance | Record a purchase, calculate the total and the customer's change, auto-update stock |
| Business insights | See best-selling and slow-moving products and inventory trends |
| Profit tracking | Per-product profit and margin analysis |
| Marketing assistant | Generate WhatsApp adverts, promotions and product campaigns |
| Business advisor | Practical guidance on pricing, budgeting, SARS and registration |
| Progress tracking | Watch the business improve over time |

## 2.3 Language support (MVP)

English

isiZulu

Sesotho

IMPORTANT CAVEAT Multilingual support is currently a single instruction inside the AI's system prompt. It is not tested, and no native speaker has reviewed the output quality. Treat it as a claim to be verified, not a delivered feature.

## 2.4 Technology stack

| Layer | Technology | Why | Status |
| --- | --- | --- | --- |
| User interface | Streamlit | Fastest way to build a chat UI in pure Python | Not started |
| Language model | OpenAI gpt-4o-mini | Cheapest capable model; strong multilingual ability | Working |
| Orchestration | LangChain | Framework for chaining AI calls and tools | Installed, unused |
| Knowledge base | ChromaDB | Vector database for semantic search over documents | Not started |
| Business database | SQLite | Zero-admin single-file database, ideal for an MVP | Not started |
| Language | Python | Team skillset; the default language of the AI ecosystem | In use |

# 3. Current Build Status

This is the single most important table in the handbook and the one that changes most each week. Update it every Monday.

## 3.1 Component-by-component status

| Component | File | Status |
| --- | --- | --- |
| Config / secrets loader | app/utils/config.py | WORKING |
| OpenAI client wrapper | app/utils/llm_client.py | WORKING |
| Connection smoke test | scripts/hello_llm.py | WORKING |
| Automated tests | tests/test_llm_connection.py | WORKING |
| Knowledge base documents | rag/documents/*.md | EXISTS BUT NEARLY EMPTY |
| Streamlit user interface | streamlit_app/app.py | EMPTY - 0 bytes |
| Inventory Agent | app/agents/inventory_agent.py | WORKING - Day 7 (Stock Agent) |
| Sales Agent | app/agents/sales_agent.py | EMPTY - 0 bytes |
| Insight Agent | app/agents/insight_agent.py | EMPTY - 0 bytes |
| Marketing Agent | app/agents/marketing_agent.py | EMPTY - 0 bytes |
| Business Advisor Agent | app/agents/business_advisor_agent.py | EMPTY - 0 bytes |
| Inventory service | app/services/inventory_service.py | WORKING - Day 7 |
| Sales service | app/services/sales_service.py | EMPTY - 0 bytes |
| Analytics service | app/services/analytics_service.py | EMPTY - 0 bytes |
| Marketing service | app/services/marketing_service.py | EMPTY - 0 bytes |
| Database schema | app/database/schema.sql | WORKING - Day 6 |
| Database access code | app/database/sqlite_db.py | WORKING - Day 6 |
| Vector store | app/rag/vector_store.py | EMPTY - 0 bytes |
| Retriever | app/rag/retriever.py | EMPTY - 0 bytes |
| Sample data CSVs | data/*.csv, rag/sample_data/*.csv | products.csv SEEDED (20 items) |
| Task Coordinator | (no file exists at all) | NOT CREATED |
| .env secrets file | .env | CREATED - week of 07 Sep 2026 |

## 3.2 Repository history

a8a1243 Test commit 9964781 KasiBiz Day 4 & Day 5 planning guide tasks added. d7a392a KasiBiz Day 4 & Day 5 planning guide tasks added. 32b314c Delete .env.example 76acfcd KasiBiz_AI_Bot project repo structure 0ad6a69 first commit

Six commits, all of them scaffolding and planning. Only one branch (main) exists, although the README proposes a develop branch plus five feature branches.

PLAIN ENGLISH - Say this to management "The scaffolding, folder structure and blueprint are complete and professional. The functional code has not been written yet. We are roughly 15% built, and the next phase is where the visible product appears."

# 4. How the System Works Today

There is exactly one process that works end to end. Understanding it completely is worth more than skimming twenty features that do not exist yet.

## 4.1 The flow

You type a question in the terminal ¦ v scripts/hello_llm.py <-- entry point ¦ v app/utils/config.py <-- reads the .env file ¦ (no key? -> friendly ConfigError, stop) v app/utils/llm_client.py <-- builds the message pair ¦ v [ System Prompt ] + [ Your Question ] ¦ v Internet -> OpenAI gpt-4o-mini ¦ (fails? -> plain-English LLMError, stop) v Reply text -> printed to screen

## 4.2 Step 1 - Configuration loads (the keys to the building)

The file app/utils/config.py does four things, in order:

Finds the project root folder automatically, so the app works no matter which directory you run it from.

Calls load_dotenv() to read the hidden .env file and load its contents into the computer's environment.

Checks the OpenAI API key exists, and also checks it is not still a placeholder value. This catches the single most common setup mistake.

Packages four settings into a frozen Settings object: the API key, the model name, the vector database path, and the database connection string.

PLAIN ENGLISH "Before the assistant does anything, it checks it has a valid, paid-for licence key to the AI service. If not, it stops immediately and tells you exactly how to fix it, rather than crashing with a confusing technical error."

OPEN ISSUE Two of those four settings - CHROMA_DB_PATH and DATABASE_URL - are loaded but never used anywhere, because the vector database and the SQLite database do not exist yet. They are placeholders waiting for future code.

## 4.3 Step 2 - The System Prompt is applied (this is the real product IP)

This is the most commercially valuable code in the repository right now. It lives in app/utils/llm_client.py as KASIBIZ_SYSTEM_PROMPT:

You are KasiBiz, an AI business assistant for South African spaza shop and township business owners. You help with stock, pricing, marketing, simple money advice and business registration. Rules: - Use plain, simple language. No jargon, no corporate speak. - Reply in the same language the user writes in (English, isiZulu or Sesotho). - Use South African Rand (R) for money and keep numbers easy to follow. - Keep answers short and practical - give steps the owner can do today. - If you are not sure about a fact (like a legal or SARS requirement), say so and point the owner to the official source instead of guessing.

Each rule is a deliberate business decision:

| Rule | Why it exists |
| --- | --- |
| Plain language, no jargon | The target user may not have formal business education |
| Reply in the same language | Delivers the multilingual promise (English / isiZulu / Sesotho) |
| Use Rand (R) | Stops the AI defaulting to US dollars |
| Short and practical | A busy shop owner will not read five paragraphs |
| Admit uncertainty on SARS / legal | LEGAL LIABILITY PROTECTION - the single most important line in the file |

PLAIN ENGLISH "The System Prompt is the AI's job description and code of conduct. It is written once and applied invisibly to every single conversation. Changing this one file changes the personality and safety behaviour of the entire product, with no other code changes."

## 4.4 Step 3 - The API call

self._client.chat.completions.create( model="gpt-4o-mini", messages=[ {"role": "system", "content": system_prompt}, # the rules {"role": "user", "content": prompt}, # the question ], temperature=0.7, max_tokens=500, )

## 4.5 Step 4 - Error handling

Four specific failure types are caught and translated from technical errors into human instructions. This is genuinely good engineering and worth protecting as the code grows.

| Technical error | What the user actually sees |
| --- | --- |
| AuthenticationError | "OpenAI rejected the API key. Check OPENAI_API_KEY in your .env file." |
| RateLimitError | "Rate limit or quota reached. Check your OpenAI billing/usage, then retry." |
| APIConnectionError | "Could not reach the OpenAI API. Check your internet connection or proxy." |
| APIStatusError | "OpenAI returned an error (HTTP xxx)." |

PLAIN ENGLISH "When something goes wrong, the app tells the user what to do about it - for example 'your account is out of credit' - instead of showing a red technical error. This matters enormously for users who are not technical."

## 4.6 Step 5 - The test suite

tests/test_llm_connection.py runs three checks:

Settings load correctly and the key has the right shape.

An empty question is rejected before it wastes an API call.

A real live question gets a real answer back from OpenAI.

OPEN ISSUE The third test makes a real, billable API call every time the test suite runs. It will also fail with no internet connection. It should be marked as an integration test and excluded from the default run.

# 5. The Target Architecture

Taken from docs/KasiBiz_Day2_User_Journey.drawio. This design is sound and professional. None of it is built yet.

Shop Owner ¦ v KasiBiz Chat (Text - Speech - Selection) ¦ v TASK COORDINATOR <-- routes the question to the right specialist ¦ +--> Inventory Agent ---+ +--> Sales Agent ---+---> SHARED SHOP DATABASE (SQLite) +--> Insights Agent ---+ ¦ +--> Marketing Agent ---+ ¦ +--> Business Advisor -------> KNOWLEDGE BASE (ChromaDB) (RAG) ¦ Sales Agent --> CALCULATION ENGINE ¦ (Total - Change - Profit) ¦ ¦ ¦ v v RESULT + CONFIRMATION + UPDATE

## 5.1 The five planned agents

| Agent | Job | What it needs |
| --- | --- | --- |
| Inventory | Add products, update stock, low-stock alerts | Database write access |
| Sales | Record sales, compute totals and change, decrement stock | Database + Calculation Engine |
| Insight | Best and slow sellers, trends, margins | Database read + analytics |
| Marketing | Generate WhatsApp adverts and promotions | Product data + creative LLM |
| Business Advisor | Answer SARS, CIPC and pricing questions | RAG over the knowledge base |

## 5.2 The Task Coordinator - the missing heart

When an owner types "how much change from R100 for 3 breads?", something must decide this is a Sales job and not a Marketing job. That is the Coordinator. It is the central hub of the entire design, and there is not even an empty file for it. Every agent depends on it.

It can be built two ways:

| Approach | How it works | Trade-off |
| --- | --- | --- |
| Rule-based (recommended for MVP) | Keyword matching - "change", "total" route to the Sales Agent | Predictable, free and instant, but brittle with unusual phrasing |
| LLM-based classification | Ask the AI to classify the user's intent, then route | Handles isiZulu and messy phrasing far better, but costs an extra call and can misroute |

PLAIN ENGLISH "The switchboard that connects an incoming question to the right specialist was designed but never scheduled for build. It is the highest-priority missing piece."

# 6. Deep Concepts Explained Properly

This section exists so that anyone on the team, technical or not, can explain how KasiBiz works to a stakeholder without hand-waving.

## 6.1 What an LLM actually is

A Large Language Model is a very large statistical pattern-matcher. It was trained on an enormous amount of text and learned one single skill: given some text, predict the most likely next word. Repeat that thousands of times and you get essays, code, isiZulu adverts and business advice.

Four consequences matter commercially:

1. It does not "know" things - it predicts plausible text.

When it produces a confident but false statement, that is called a hallucination. For example, inventing a SARS turnover threshold. This is exactly why the System Prompt contains the "admit uncertainty" rule, and why RAG (Section 6.4) exists.

2. It has no memory.

Every API call is completely independent. The model does not remember your previous question. To create the illusion of a conversation, the application must resend the whole chat history every time. KasiBiz currently sends only one question at a time, so today it genuinely has zero memory. This must be built.

3. It is a metered utility, like electricity.

You pay per token. A token is roughly four characters, or about three-quarters of a word. The setting max_tokens=500 caps replies at around 375 words, which controls cost and stops the model rambling.

4. temperature is a creativity dial, from 0 to 2.

0.0 = deterministic - gives the same answer every time. Correct for maths, totals, change calculations and stock counts.

0.7 = creative - varied wording. Correct for marketing copy and general advice.

DESIGN ISSUE The current default is 0.7 for everything. When the Sales Agent is built it must use 0.0 - or better still, must not use the LLM for arithmetic at all. See Section 6.3.

The model choice: gpt-4o-mini

This is OpenAI's small, fast, cheap model - roughly 95% cheaper than the flagship models.

PLAIN ENGLISH "We deliberately chose the economy-class AI model. A full conversation costs a fraction of a cent. For a product serving township entrepreneurs, unit economics are everything - we can serve thousands of users for the price of a few cups of coffee per month."

## 6.2 Prompt engineering - the three message roles

Every request to the model is a list of messages, each with a role:

| Role | Meaning | In KasiBiz |
| --- | --- | --- |
| system | Standing instructions the AI must always obey | The KasiBiz persona and safety rules |
| user | What the human said | The shop owner's question |
| assistant | What the AI said previously | NOT USED YET - this is the missing memory |

## 6.3 AI Agents

An agent is an LLM, plus a specific job, plus a set of tools it can actually use, plus a loop in which it decides which tool to call.

The difference between a chatbot and an agent:

| User says | A chatbot does | An agent does |
| --- | --- | --- |
| "How much is 12 loaves at R18?" | Guesses "R216" from text patterns | Calls a real calculator function and returns R216 |
| "Add 20 loaves to stock" | Says "Sure, I've added them" - but nothing actually happened | Writes to the database. Stock genuinely changes. |

The mechanism is called tool calling (or function calling). You describe your Python functions to the model. The model, instead of answering directly, replies with an instruction such as "call record_sale with product='bread', qty=12". Your code runs the real function and feeds the real result back for the model to phrase nicely.

CRITICAL SAFETY PRINCIPLE FOR KASIBIZ The LLM must NEVER do arithmetic. A shop owner's change and profit must come from Python code, not from a text-prediction engine. The AI's job is to understand the request and phrase the answer. Python's job is to compute the number. The architecture diagram gets this right - note the separate Calculation Engine box.

PLAIN ENGLISH "The AI is the friendly receptionist who understands what you are asking and speaks your language. The calculator behind the desk does the maths. We never let the receptionist guess at your money."

## 6.4 RAG - Retrieval-Augmented Generation

The problem it solves

gpt-4o-mini was trained on general internet text. It does not know current SARS rules for South African spaza shops, and it will confidently invent them. Retraining the model on our own documents is expensive, slow, and would have to be redone every time a rule changes.

The RAG solution - an open-book exam

Do not change the model's brain. Instead, find the relevant page of our handbook and staple it to the question before asking.

RAG has two phases that people constantly confuse.

Phase A - Indexing (done once, offline, whenever documents change)

rag/documents/*.md ¦ 1. LOAD read the files ¦ 2. CHUNK split into ~500-character pieces, with ~50 characters of overlap ¦ 3. EMBED turn each chunk into a list of numbers that represents its meaning ¦ 4. STORE save into ChromaDB on disk

Chunking matters. Too big and you waste tokens and dilute the meaning; too small and you cut a sentence in half. The overlap prevents an idea being split across a boundary.

Phase B - Retrieval (runs every single time a user asks a question)

"Must I register my spaza shop?" ¦ 1. EMBED the question into numbers ¦ 2. SEARCH the vector database for the nearest chunks by meaning ¦ 3. TAKE the top 3 to 5 results ¦ 4. BUILD an augmented prompt: "Using ONLY this context: [chunks] ... answer: [question]" ¦ 5. SEND to the LLM ¦ 6. GROUNDED ANSWER, with a source citation

Why this is the right choice for KasiBiz:

| Benefit | Business meaning |
| --- | --- |
| Grounding | Answers come from our approved documents, not the model's imagination |
| Citations | We can display "Source: sars_basics.md" - auditable and trustworthy |
| Instant updates | SARS changes a rule, we edit one text file and re-index. No AI retraining. |
| Cost | Vastly cheaper than fine-tuning a model |
| Control | The knowledge base is plain text files any staff member can edit |

SERIOUS ISSUE The knowledge base is currently around 2 KB of text in total across all nine documents. The entire tax knowledge base is three sentences. Worse, four of those files contain only lists of questions with no answers - if we index those, RAG will retrieve questions and present them as if they were facts.

PLAIN ENGLISH "We have built the shelving for the reference library and put three pamphlets on it. Before the Business Advisor is useful, we need to actually write the library - real content on SARS, CIPC, VAT thresholds and pricing. This is a content-writing task, not an engineering task, and it sits on the critical path."

## 6.5 Embeddings and Vector Databases

What an embedding is

An embedding turns a piece of text into a long list of numbers - a vector - typically 1,536 numbers for OpenAI's text-embedding-3-small model. Those numbers are coordinates in a "meaning space". Text with similar meaning lands close together, even with zero words in common. For example:

"How do I register my business?"

"What is the CIPC process for a new company?"

Keyword search finds no match between these two. Embedding search finds them almost on top of each other. This is also why RAG works across isiZulu and Sesotho - meaning survives translation within the same numerical space.

How closeness is measured

Usually cosine similarity - the angle between two vectors. A score near 1.0 means nearly identical meaning; near 0 means unrelated. The database returns the top k closest chunks.

PLAIN ENGLISH "We convert every paragraph of our handbook into a numerical fingerprint of its meaning. When someone asks a question, we fingerprint the question too, and instantly find the paragraphs whose meaning is closest. It is semantic search - it understands intent, not just matching words."

Why a special database is needed

A normal database such as SQLite is excellent at "find the row where product = bread". It is hopeless at "find the paragraph that means roughly this". A vector database is purpose-built for the second job - it indexes millions of vectors and finds the nearest neighbours in milliseconds.

|  | ChromaDB | FAISS |
| --- | --- | --- |
| Type | A database - saves to disk automatically | A search library - lives in memory |
| Stores the original text? | Yes, alongside the vectors | No - you manage that yourself |
| Setup effort | Low | Higher |
| Scale | Good to millions of items | Excellent to billions |

OPEN ISSUE requirements.txt installs BOTH chromadb and faiss-cpu - two competing vector databases. The CHROMA_DB_PATH setting in .env shows Chroma is the intended choice. Recommendation: remove faiss-cpu. Two vector databases means confusion, a larger install and two things to maintain.

## 6.6 "Environment" - three different meanings

This single word trips up almost every team. It means three separate things.

1. The virtual environment (venv)

An isolated folder holding this project's specific Python libraries, so KasiBiz's version of pandas cannot break another project on the same machine. Think of it as a separate toolbox per job.

2. Environment variables and the .env file

Secrets and settings kept outside the code, so the same code can run on a laptop, a test server and in production with different keys. KasiBiz keeps all four of its settings in a single .env file in the project root, which is permanently blocked from being uploaded to GitHub by the .gitignore file.

PLAIN ENGLISH "An API key is effectively a credit card for the AI service - anyone who gets it can spend our money. We store it in a file that is permanently blocked from being uploaded to GitHub. This is standard security practice and the team got it right."

3. Deployment environments

Development, staging and production - three separate copies of the running system. Not yet set up for KasiBiz.

## 6.7 The two databases and what each is for

|  | SQLite (kasibiz.db) | ChromaDB (chroma_db/) |
| --- | --- | --- |
| Stores | Products, stock levels, sales, prices | Meaning-vectors of handbook text |
| Question it answers | "How many loaves are left?" | "What does our guide say about VAT?" |
| Data type | Exact numbers and facts | Fuzzy meaning |
| Used by | Inventory, Sales and Insight agents | Business Advisor agent |
| Status | Schema file is empty | Not created |

SQLite is a complete database stored in a single file on disk - no server, no installation, zero administration. It is ideal for an MVP or a single shop. Its one hard limit is that only one program can write to it at a time. The day KasiBiz serves many shops concurrently, this becomes PostgreSQL. Because the configuration already uses a DATABASE_URL connection string, swapping later is close to a one-line change - good forward planning by the team.

## 6.8 Sensors and voice input

BE DIRECT ABOUT THIS There are no sensors in this project. No cameras, no scanners, no IoT devices, no barcode readers. Nothing in the code touches hardware.

The only hardware-adjacent item is the speechrecognition library listed in requirements.txt, which reads the microphone - and no code uses it yet. The architecture diagram does mention "KasiBiz Chat (Text - Speech - Selection)", so voice was intended from the start.

How voice would work - the pipeline

MICROPHONE (the 'sensor') ¦ Audio captured as a .wav file ¦ SPEECH-TO-TEXT (OpenAI Whisper) ¦ Text: "Ngidayise izinkwa ezintathu" ¦ Task Coordinator -> Sales Agent ¦ Reply text ¦ TEXT-TO-SPEECH (optional) -> spoken answer

Voice matters strategically here because it removes literacy and typing as barriers, and it is hands-free while serving a customer. Whisper handles isiZulu and Sesotho reasonably well, which is a genuine differentiator.

PRACTICAL WARNING speechrecognition on Windows requires PyAudio, which frequently fails to install and needs C++ build tools. Background noise in a busy shop also degrades accuracy significantly. Budget real time for this feature.

What "sensors" could mean on a future roadmap

| Sensor | Use case |
| --- | --- |
| Phone camera | Barcode scanning to add stock instantly |
| Card machine / POS | Auto-import sales, removing manual capture |
| Fridge temperature (IoT) | Cold-chain alerts for dairy and meat |
| GPS | Nearest supplier and delivery routing |

PLAIN ENGLISH "Today the assistant has one input: typed text. Voice input is designed but not built. Physical sensors such as barcode scanners are a future roadmap item, not part of the current MVP."

# 7. Keys, Credentials and Connection Strings

This section is the reference for every credential KasiBiz uses. Come back here whenever you are asked for a key, a path or a connection string.

## 7.1 The .env file - the single source of truth

As of the week of 07 September 2026 there is no .env.example template file in the repository. It was removed to avoid confusion. The live .env file is the only place these values live, it sits in the project root next to requirements.txt, and it is git-ignored so it will never be pushed to GitHub.

Current contents (structure only - never write real values into any shared document):

OPENAI_API_KEY=sk-................................... MODEL_NAME=gpt-4o-mini CHROMA_DB_PATH=chroma_db DATABASE_URL=sqlite:///kasibiz.db

| Setting | Is it a secret? | Where it comes from |
| --- | --- | --- |
| OPENAI_API_KEY | YES - a real secret | platform.openai.com - costs money |
| MODEL_NAME | No | Just a name you choose |
| CHROMA_DB_PATH | No | A local folder path - created automatically |
| DATABASE_URL | No (while on SQLite) | A local file path - created automatically |

THE KEY INSIGHT - remember this Only ONE of the four settings is an actual secret. ChromaDB and SQLite need NO key, NO password and NO account when running locally. They are just folder and file paths. This confuses almost everybody, so it is worth repeating in every conversation.

## 7.2 OpenAI API key - how to get one and insert it

Go to https://platform.openai.com/api-keys and sign in.

Go to Billing first and add a payment method. Without billing enabled, every call fails with a quota error even though the key looks valid.

Click 'Create new secret key', give it a name such as 'KasiBiz Dev - Omega'.

Copy the key immediately. It starts with sk- and OpenAI will never show it to you again.

Open the .env file in the project root and paste it after OPENAI_API_KEY= with no spaces and no quotation marks.

Save the file and re-run: python scripts/hello_llm.py

Good practice

Set a monthly spend limit in the OpenAI dashboard. This is your safety net against a runaway loop.

Create a separate key per developer so you can revoke one person without breaking everyone.

If a key is ever pasted into a chat, a screenshot, an email or a commit, revoke it immediately and create a new one. Rotating a key takes one minute; a leaked key can cost thousands.

## 7.3 ChromaDB - there is no key (local mode)

This is the most common point of confusion, so it is worth being explicit. There are two ways to run Chroma, and KasiBiz uses the first one.

| Mode | Needs a key? | What CHROMA_DB_PATH means | Used by KasiBiz? |
| --- | --- | --- | --- |
| Local / embedded | NO | A folder on your own disk where the vectors are saved | YES - this is our mode |
| Chroma Cloud (hosted) | YES - API key, tenant and database name | Not used; you would instead set CHROMA_API_KEY, CHROMA_TENANT and CHROMA_DATABASE | No |

In local mode, all you do is:

# .env CHROMA_DB_PATH=chroma_db # in code import chromadb client = chromadb.PersistentClient(path=settings.chroma_db_path) collection = client.get_or_create_collection("kasibiz_knowledge")

The chroma_db/ folder is created automatically the first time the code runs. You do not create it by hand.

It is already listed in .gitignore, so the vector data will never be committed. That is correct - it is rebuildable from the source documents.

To rebuild from scratch, delete the chroma_db/ folder and re-run the indexing script.

IF WE EVER MOVE TO CHROMA CLOUD You would sign up at trychroma.com, create a database, copy the API key, and add three new lines to .env plus three new fields in the Settings dataclass in app/utils/config.py. The code change is small. Until then, ignore Chroma Cloud entirely.

## 7.4 SQLite - there is no key, no password, no server

SQLite is a file, not a service. There is nothing to log into. DATABASE_URL is simply a path dressed up in URL format.

sqlite:///kasibiz.db ^^^^^^ ^^^^^^^^^^ ¦ ¦ ¦ +--- the filename, relative to the project root +-------------- the database engine ("which kind of database") sqlite:////absolute/path/kasibiz.db <-- four slashes = absolute path

The kasibiz.db file is created automatically the first time the code connects. Do not create it by hand.

*.db and *.sqlite are already in .gitignore, so real shop data will never be committed. That is correct - it is live business data, not code.

To reset the database during development, delete kasibiz.db and re-run the schema script.

You can inspect it visually with the free 'DB Browser for SQLite' tool, or the SQLite VS Code extension.

What changes if we outgrow SQLite

The day KasiBiz serves multiple shops at once, we move to PostgreSQL. At that point real credentials appear for the first time, and DATABASE_URL becomes a genuine secret:

postgresql://username:password@host:5432/kasibiz

Because config.py already reads a DATABASE_URL string rather than a hard-coded filename, this is close to a one-line change. That is why the current design is worth keeping.

## 7.5 How to add a brand-new setting

Whenever a new service is added, follow these four steps in order:

Add the line to .env, for example WHATSAPP_API_KEY=xxxx

Add a matching field to the Settings dataclass in app/utils/config.py

Read it inside load_settings() with os.getenv("WHATSAPP_API_KEY", "").strip()

Document it in the table in Section 7.1 of this handbook, and tell the team - because their .env will not have the new line and their app will break until they add it.

SECURITY RULES - non-negotiable Never commit .env. Never paste a real key into a chat, an email, a screenshot, a Word document or a support ticket. Never hard-code a key inside a .py file. Rotate any key the moment you suspect it has been exposed.

# 8. Issues Register

Review and update this section every Monday. Move resolved items into the weekly log rather than deleting them, so the history is preserved.

## 8.1 Critical - blocks everything

| # | Issue | Plain-English framing | Status |
| --- | --- | --- | --- |
| C1 | The product does not exist yet - 20 core files are 0 bytes | "The scaffolding and blueprint are complete and professional. The functional code has not been written. Roughly 15% built." | OPEN |
| C2 | The Task Coordinator does not exist - not even an empty file | "The switchboard that connects questions to the right specialist was designed but never scheduled for build." | OPEN |
| C3 | The knowledge base is effectively empty (~2 KB), and four files contain only questions with no answers | "The reference library the Business Advisor reads from contains about one page of text. This is content work, it is on the critical path, and engineering cannot fix it." | OPEN |
| C4 | The .env file was missing | "The system was asking for its licence key and had not been given one." | RESOLVED 07 Sep 2026 |

## 8.2 High - will cause bugs or cost money

| # | Issue | Recommended fix | Status |
| --- | --- | --- | --- |
| H1 | Missing __init__.py files in app/agents, app/services, app/rag, app/database, tests and scripts. This is why hello_llm.py and the test file both need a sys.path hack. | Add an empty __init__.py to each folder, plus a conftest.py or pyproject.toml | RESOLVED 07 Sep |
| H2 | The live test makes a real, billable API call on every run and fails with no internet | Mark it @pytest.mark.integration and exclude it from the default run | OPEN |
| H3 | Zero version pinning in requirements.txt - every package is unpinned | Pin versions (e.g. openai==1.54.3) or add a lock file | OPEN |
| H4 | Two competing vector databases installed (chromadb and faiss-cpu) | Keep Chroma, remove faiss-cpu | OPEN |
| H5 | temperature=0.7 as the global default - fine for marketing, dangerous for money | Use 0.0 for anything numeric; ideally never let the LLM do arithmetic | OPEN |
| H6 | No conversation memory - every question is answered in complete isolation | Maintain a message history list and resend it with each call | OPEN |

PLAIN ENGLISH - on version pinning (H3) "We have written a shopping list without specifying sizes. Two developers will end up with different products and mysteriously different results."

## 8.3 Medium - quality, clarity and compliance

| # | Issue | Recommended fix | Status |
| --- | --- | --- | --- |
| M1 | Typo in the old .env template: sqlite:///kasibiz.dbgit | The typo had in fact been copied into the live .env, creating a file called kasibiz.dbgit which *.db in .gitignore did NOT match. Found by the Day 6 demo, corrected, stray file deleted. | RESOLVED 07 Sep |
| M2 | References to the deleted .env.example remained in config.py, README.md and .gitignore | All references removed and replaced with direct .env instructions | RESOLVED 07 Sep 2026 |
| M3 | .env.example is still tracked in the git index even though the file is deleted on disk | Stage the deletion and commit: git add -A then git commit | OPEN |
| M4 | Duplicate, conflicting folders: rag/ and app/rag/; data/ and rag/sample_data/ hold the same CSV filenames | One location each: app/rag/ for code, rag/documents/ for content, data/ for CSVs. Delete the duplicates. | OPEN |
| M5 | setup.sh is empty and is a Linux script, but the README gives Windows instructions | Either write both, or delete setup.sh and document Windows steps only | OPEN |
| M6 | LangChain is installed but completely unused; llm_client.py calls the OpenAI SDK directly | Decide now - LangChain or the raw SDK. Mixing both mid-project is a known source of pain. | OPEN |
| M7 | No cost controls, no logging and no rate limiting | Set a monthly cap in the OpenAI dashboard; add per-call token logging | OPEN |
| M8 | No POPIA / data-privacy consideration - shop owners' sales data will be sent to servers outside South Africa | Make an explicit decision, document it, and write a user-facing privacy notice | OPEN |
| M9 | The multilingual promise is unverified - it rests on one line in the system prompt | Add tests and get a native-speaker review of isiZulu and Sesotho output | OPEN |

PLAIN ENGLISH - on POPIA (M8) "We must decide and document what business data leaves South Africa, and inform users. This is a compliance item, not a technical one, and it should be settled before we onboard a single real shop."

# 9. Roadmap and Next Steps

## 9.1 Recommended build order

| # | Action | Why it is in this position | Effort |
| --- | --- | --- | --- |
| 1 | Fix the __init__.py files and pin package versions | Removes hidden import failures before more code is added | Small |
| 2 | Write the database schema (products, stock, sales) | Everything downstream depends on it | Medium |
| 3 | Build the Calculation Engine in pure Python, fully unit-tested | Money must never be guessed by an AI | Medium |
| 4 | Build the Streamlit UI with a basic chat calling the existing KasiBizLLM | Gives a demo you can show stakeholders this week | Medium |
| 5 | Build the Task Coordinator with simple keyword routing | Unblocks all five agents | Medium |
| 6 | Write real knowledge-base content | Runs in parallel; not an engineering task - assign it now | Large |
| 7 | Build the RAG pipeline (chunk, embed, store, retrieve) | Only useful once step 6 has real content | Medium |
| 8 | Build the five agents, one at a time, Sales first | Sales delivers the most immediate daily value | Large |
| 9 | Add conversation memory | Turns a question box into a real assistant | Small |
| 10 | Add voice input via Whisper | High impact for the target user, but has install risk | Medium |

## 9.2 Future features (beyond the MVP)

WhatsApp integration

Multi-language expansion beyond the three MVP languages

Voice-first interaction

Supplier recommendations

Smart reorder suggestions

Native mobile app

Barcode scanning via the phone camera

## 9.3 Proposed git branching

The README proposes the following branches. Only main currently exists.

main <-- production-ready code only develop <-- integration branch feature/inventory feature/sales feature/marketing feature/rag feature/ui

# 10. Weekly Progress Log

Add a new entry at the TOP of this section every Monday, so the most recent week is always first. Copy the blank template at the end of the section.

## Week 1 - Monday, 07 September 2026

| Field | Entry |
| --- | --- |
| Overall completion | ~45% |
| Focus of the week | Full system review, documentation and environment setup |
| Completed | Full review of every file in the repository. Confirmed the working LLM connection path. Created the live .env file with a real OpenAI key. Removed the .env.example template. Removed all remaining .env.example references from config.py, README.md and .gitignore. Created this System Handbook. DAY 6 (Stock Database): wrote app/database/schema.sql (products table, case-insensitive unique name index, auto updated_at trigger, low_stock_products view). Wrote app/database/sqlite_db.py with full add/view/update/delete plus adjust_stock, set_stock, low-stock alerts and stock valuation. Money stored as integer cents, never float. Added 53 tests (all passing, 56 total). Added scripts/db_demo.py walkthrough and seeded data/products.csv with 20 real spaza products. Added the six missing __init__.py files and tests/conftest.py, removing the sys.path hack requirement. Fixed the kasibiz.dbgit typo in the live .env. DAY 7 (Stock Agent): built app/services/inventory_service.py - the reorder rules, urgency classification, reorder quantities, order costs and expected profit, all in pure Python. Built app/agents/inventory_agent.py - the Stock Agent, which understands a question, fetches exact facts from the service, then asks the LLM only to phrase them. Added 73 tests (129 total, all passing) and scripts/stock_agent_demo.py. Verified an isiZulu answer in which every Rand figure was still exactly correct. DAY 8 (Pricing Helper): built app/services/pricing_service.py - markup and margin calculations, price suggestions, working backwards from a target margin, practical 50c cash rounding, category-aware price health checks and price-change what-ifs. Built app/agents/pricing_agent.py, which reads Rand amounts out of plain questions and lets the LLM explain the figures in simple terms. Added 105 tests (234 total, all passing) and scripts/pricing_demo.py. Found and fixed a bug where isiZulu questions were being answered in English. |
| In progress | Deciding the build order for the next phase |
| Blocked | Nothing technically blocked - the next step is simply to start writing code |
| Issues opened | C1, C2, C3, H1-H6, M3-M9 |
| Issues closed | C4 (.env missing), M1 (dbgit typo - genuinely fixed this time), M2 (.env.example references), H1 (missing __init__.py files) |
| Cost this week | Negligible - the database work costs nothing; SQLite is free and offline. |
| Decisions made | Chroma will be the vector database (drop FAISS). SQLite for the MVP, PostgreSQL later. No .env.example template will be maintained; the variable list lives in the README and in Section 7 of this handbook. |
| Next week's goal | Day 9: the Sales Agent and Calculation Engine (record a sale, total, customer change), then the first Streamlit screen. |

## Blank template - copy this each Monday

| Field | Entry |
| --- | --- |
| Overall completion | ~45% |
| Focus of the week |  |
| Completed |  |
| In progress |  |
| Blocked |  |
| Issues opened |  |
| Issues closed | C4 (.env missing), M1 (dbgit typo - genuinely fixed this time), M2 (.env.example references), H1 (missing __init__.py files) |
| Cost this week | Negligible - the database work costs nothing; SQLite is free and offline. |
| Decisions made |  |
| Next week's goal | Day 9: the Sales Agent and Calculation Engine (record a sale, total, customer change), then the first Streamlit screen. |

## Decision log

Record every significant decision here so nobody re-litigates it in three months' time.

| Date | Decision | Reason | Decided by |
| --- | --- | --- | --- |
| 07 Sep 2026 | Use ChromaDB, drop FAISS | One vector database is enough; Chroma persists to disk automatically | Omega |
| 07 Sep 2026 | SQLite for the MVP | Zero admin; DATABASE_URL makes a later move to PostgreSQL cheap | Omega |
| 07 Sep 2026 | Delete .env.example | One live .env avoids confusion; the variable list is documented instead | Omega |
| 07 Sep 2026 | Store money as integer cents, not float | Floating point silently loses cents when summed; a shop owner's change must be exact | Omega |
| 07 Sep 2026 | Product names are unique, case-insensitively | Stops 'Bread', 'bread' and 'BREAD' becoming three separate shelf items | Omega |
| 07 Sep 2026 | Database layer must not require an OpenAI key | Stock tests and stock work must run offline and free | Omega |

# 11. Glossary for Management

Every term in one sentence, with no jargon. If you are asked "what does that mean?" in a meeting, the answer is here.

| Term | One-sentence explanation |
| --- | --- |
| Agent | An AI that can actually do things - look up stock, record a sale - not just talk about them. |
| API | The doorway one piece of software uses to ask another piece of software for something. |
| API key | A password that also acts as a credit card - it identifies us and bills us for AI usage. |
| ChromaDB | The specialist database that stores the meaning of our handbook so the AI can search it. |
| CIPC | The Companies and Intellectual Property Commission - where South African businesses register. |
| Embedding | A numerical fingerprint of a piece of text's meaning, used for search by meaning rather than by keyword. |
| Environment variable | A setting stored outside the code so secrets never end up on GitHub. |
| Fine-tuning | Retraining the AI on our own data - expensive and slow; we deliberately use RAG instead. |
| Git / GitHub | The system that stores our code, tracks every change and lets the team work together. |
| Hallucination | When the AI states something false with complete confidence - the main risk we design against. |
| LangChain | A toolkit for chaining AI steps together; installed but not yet used. |
| LLM | Large Language Model - the AI that understands and writes text. |
| MVP | Minimum Viable Product - the smallest version that delivers real value to a real shop owner. |
| POPIA | South Africa's data-protection law - it governs what we may do with a shop owner's data. |
| Prompt | The instruction we send to the AI. |
| RAG | Retrieval-Augmented Generation - forcing the AI to answer from our approved documents rather than from memory. |
| SARS | The South African Revenue Service - the tax authority. |
| SQLite | A complete database stored in a single file, with no server to run and nothing to administer. |
| Streamlit | The tool we use to build the chat screen the shop owner sees. |
| System prompt | The AI's permanent job description and code of conduct, applied to every conversation. |
| Temperature | A dial from predictable to creative; we want predictable for money and creative for adverts. |
| Token | Roughly three-quarters of a word - the unit we are billed in. |
| Tool calling | The mechanism that lets the AI trigger real code, such as a calculator or a database write. |
| Vector database | A database that finds text by meaning rather than by exact words. |
| Virtual environment (venv) | An isolated toolbox of software libraries for this project only. |
| Whisper | OpenAI's speech-to-text model, which would power voice input. |

# 12. Appendix - Command Cheat Sheet

## 12.1 First-time setup (Windows)

cd "...\KasiBiz\KasiBiz_AI_Bot" py -3.12 -m venv .venv .venv\Scripts\activate python -m pip install --upgrade pip python -m pip install -r requirements.txt # Ensure .env exists in the project root with the four settings # from Section 7.1 of this handbook.

MACHINE-SPECIFIC NOTE On this machine, running .exe shims from AppData can fail with "Access is denied". If streamlit.exe or pytest.exe refuses to run, invoke the module instead: .venv\Scripts\python.exe -m streamlit ... or python -m pytest ...

## 12.2 Everyday commands

| What you want to do | Command |
| --- | --- |
| Test the OpenAI connection | python scripts/hello_llm.py |
| Ask your own question | python scripts/hello_llm.py "Ngingayithengisa ngamalini i-bread?" |
| Run the test suite | python -m pytest tests/test_llm_connection.py -v -s |
| Run the Streamlit app (once built) | python -m streamlit run streamlit_app/app.py |
| Check what has changed | git status --short |
| Confirm .env is safely ignored | git check-ignore -v .env |
| List everything git is tracking | git ls-files |
| Reset the local database | delete kasibiz.db, then re-run the schema script |
| Rebuild the vector store | delete the chroma_db folder, then re-run indexing |

## 12.3 Project structure

KasiBiz_AI_Bot/ .env <-- secrets, git-ignored, NEVER commit .gitignore README.md requirements.txt app/ utils/ config.py <-- WORKING: loads and validates settings llm_client.py <-- WORKING: OpenAI wrapper + system prompt agents/ <-- 5 empty files services/ <-- 4 empty files database/ <-- 2 empty files rag/ <-- 2 empty files data/ <-- empty CSVs docs/ KasiBiz_System_Handbook.docx <-- THIS DOCUMENT KasiBiz_Day2_User_Journey.drawio KasiBiz_Final_Project_Plan.pdf KasiBiz_Bot_Scope_Playbook.docx rag/ documents/ <-- knowledge base (needs real content) sample_data/ <-- empty CSVs (duplicate of data/) scripts/hello_llm.py <-- WORKING streamlit_app/app.py <-- empty tests/test_llm_connection.py <-- WORKING

End of handbook - version 1.0, 07 September 2026. Update every Monday.

# 13. Technical Addendum - Day 6: The Stock Database

Completed Monday, 07 September 2026. This is the first module of KasiBiz that stores real business data. Everything the Inventory, Sales and Insight agents will do eventually runs through this layer.

## 13.1 What was built

| File | Purpose |
| --- | --- |
| app/database/schema.sql | The products table, its indexes, an auto-update trigger and a low-stock view |
| app/database/sqlite_db.py | The StockDatabase class - every add, view, update and delete |
| tests/test_database.py | 53 automated tests covering money, CRUD, stock rules and persistence |
| tests/conftest.py | Makes the project importable so tests need no path tricks |
| scripts/db_demo.py | A runnable walkthrough of all eight operations |
| data/products.csv | 20 realistic spaza products used to seed the database |

## 13.2 The products table

| Column | Meaning |
| --- | --- |
| id | Automatic number that uniquely identifies the product |
| name | Product name - unique, ignoring capital letters |
| category | Bakery, Dairy, Airtime, Snacks and so on |
| unit | loaf, bottle, bag, each - how the item is sold |
| cost_price_cents | What the owner paid, in cents |
| selling_price_cents | What the customer pays, in cents |
| quantity | How many are on the shelf - can never go below zero |
| low_stock_threshold | Reorder alert level |
| barcode | Optional - reserved for future camera scanning |
| created_at / updated_at | Automatic timestamps |

## 13.3 The money decision - the most important choice made today

Prices are stored as whole cents in a plain integer column, not as a decimal number. R15.50 is stored as 1550.

Why this matters:

Computers cannot represent 0.1 exactly in binary, in the same way we cannot write one third exactly in decimal. Add ten lots of 10c together using ordinary decimal numbers and a computer can produce 0.9999999999999999 instead of 1.00. On one item nobody notices. Across a month of sales, the shop's books stop balancing and nobody can explain why. Storing whole cents makes every total, every profit figure and every customer's change exact by construction.

There is a test that proves this, named test_cents_never_lose_money_when_summed.

PLAIN ENGLISH - Say this to management "We count in cents, not in Rands and decimals. It is the same reason a bank does. It guarantees that a shop owner's change and profit figures can never drift by a cent, no matter how many sales we add up. This directly protects the trust the product depends on."

## 13.4 The safety rules built into the database

These are enforced by the database itself, not by hopeful code. They cannot be bypassed by a future bug in an agent.

| Rule | What it prevents | Real-world example |
| --- | --- | --- |
| Stock can never go below zero | Selling items that do not exist | Trying to sell 25 loaves when 24 are in stock is refused, and the stock stays at 24 |
| Product names are unique, ignoring case | The same item appearing three times | 'Bread', 'bread' and 'BREAD' cannot all exist |
| Prices can never be negative | Nonsense pricing | A cost price of -R5 is rejected |
| Names cannot be blank | Ghost rows nobody can identify | A product called ' ' is rejected |
| Every change is all-or-nothing | Half-finished updates | If an update fails part way, the database rolls back to how it was |
| Sort fields are allow-listed | SQL injection | A malicious sort value such as 'id; DROP TABLE products' is rejected |

SECURITY NOTE Every query uses parameter placeholders rather than pasting user text into SQL, and the only place a column name could be injected is guarded by an allow-list. This is the OWASP number one risk - injection - designed out from day one rather than patched later.

## 13.5 What the owner can now do

| Action | Method | Example |
| --- | --- | --- |
| Add a product | add_product(...) | New stock arrives from the supplier |
| Find one by name | find_by_name / get_by_name | "Do we stock Amasi?" - not case-sensitive |
| List everything | list_products(...) | Filter by category, or search by part of a name |
| Change a price | update_product(id, selling_price=22) | The supplier put prices up |
| Sell stock | adjust_stock(id, -3) | A customer buys 3 bottles |
| Receive stock | adjust_stock(id, +10) | A delivery arrives |
| Stock take | set_stock(id, 19) | Physical count says 19, so correct the record |
| Reorder list | list_low_stock() | Everything at or below its alert level |
| Cash in stock | total_stock_value_cents() | Currently R6,398.50 across 20 products |
| Remove a product | delete_product(id) | The shop no longer sells it |

Each product also calculates its own profit per unit, profit margin percentage, shelf value and whether it is running low.

## 13.6 How to run it yourself

python -m pytest tests/test_database.py -v # 53 tests, all should pass python scripts/db_demo.py # full add/view/update/delete walkthrough python scripts/db_demo.py --list # just show current stock python scripts/db_demo.py --seed # reload data/products.csv python scripts/db_demo.py --reset # empty the products table

The database file kasibiz.db is created automatically in the project root. It is git-ignored, so real shop data never reaches GitHub. To start completely fresh, delete kasibiz.db and run the demo again.

## 13.7 Bug found and fixed today

The demo revealed that the old kasibiz.dbgit typo had been copied from the deleted template into the live .env file. Two things made this worse than it looked:

The database was being created with the wrong filename, kasibiz.dbgit.

The .gitignore rule *.db does not match a file ending in .dbgit, so real business data would have been committed to GitHub.

Both are now fixed: .env reads sqlite:///kasibiz.db, the stray file was deleted, and git check-ignore confirms kasibiz.db is properly ignored.

LESSON WORTH KEEPING A one-character typo in a configuration file quietly became a data-privacy exposure. This is exactly why we run a demo against the real environment and not only against tests - the tests all passed while the bug was live.

## 13.8 What Day 6 does NOT include

No sales table yet - recording a transaction comes next.

No stock movement history - we know current stock, not who changed it or when.

No user interface - this is still Python-only, no screen.

No AI connection - no agent talks to this database yet.

No multi-shop support - one database means one shop.

PLAIN ENGLISH - Say this to management "The shop's stock book is now digital, exact and protected against the obvious mistakes. What it still lacks is a screen to look at and an assistant to talk to - those are the next two steps."

End of Day 6 addendum - handbook version 1.1, 07 September 2026.

# 14. Technical Addendum - Day 7: The Stock Agent

Completed Tuesday, 08 September 2026. This is the first piece of KasiBiz where a shop owner can ask a question in their own words and get a real answer built from their own data. It also sets the pattern that all four remaining agents will follow.

## 14.1 The pattern: two layers, never one

The single most important idea in Day 7 is that the Stock Agent was built as TWO separate pieces, not one:

| Layer | File | Job | Uses AI? |
| --- | --- | --- | --- |
| Service (the brain) | app/services/inventory_service.py | Works out what is low, how much to order, what it costs, what it will earn | NO |
| Agent (the mouth) | app/agents/inventory_agent.py | Understands the question and puts the service's answer into the owner's language | YES |

The service produces the numbers. The agent produces the sentence. The AI is never allowed anywhere near the arithmetic.

PLAIN ENGLISH - Say this to management "We separated the accountant from the translator. The accountant works out exactly what needs ordering and what it will cost. The translator explains that answer to the shop owner in isiZulu, Sesotho or English. The translator is never allowed to change the figures - and we can prove it, because we keep both versions side by side."

## 14.2 The three moves an agent makes

Every question the Stock Agent answers goes through exactly three steps:

UNDERSTAND - work out what is being asked. Done with keyword matching - free, instant, no AI call.

LOOK UP - fetch the exact figures from the service. Pure Python, straight from the database.

PHRASE - hand those figures to the language model and ask it only to say them naturally.

Owner: "Yini esiphelile?" ¦ 1. UNDERSTAND -> intent = low_stock (keywords, no AI, R0.00) ¦ 2. LOOK UP -> Paraffin 1L: 0 left, order 9 for R234.00, profit R72.00 Candles 6-pack: 1 left, order 8 for R144.00, profit R56.00 Milk 1L: 2 left, order 16 for R280.00, profit R88.00 ¦ (pure Python, exact) 3. PHRASE -> LLM writes the same numbers back in isiZulu ¦ Answer to the owner, in isiZulu, with the figures unchanged

WHY THIS MATTERS - the RAG idea applied to live data This is the same principle as Retrieval-Augmented Generation described in Section 6.4, but the source is the shop's own database instead of a document library. We retrieve the facts first, then let the model speak. The model is grounded, not guessing.

## 14.3 The reorder rule

Every product is placed into one of four bands. The rule lives in exactly one method, so it can never disagree with itself.

| Condition | Band | What the owner is told |
| --- | --- | --- |
| Quantity is 0 | OUT OF STOCK | You have none left. You are losing sales right now. |
| Quantity is at or below half the alert level | CRITICAL | Almost finished. Reorder today. |
| Quantity is at or below the alert level | LOW | Running low. Add this to your next order. |
| Quantity is above the alert level | OK | Stock level is fine. |

Note that sitting exactly ON the alert level counts as LOW, not OK. A threshold that only fires once you drop below it warns you a day too late.

## 14.4 How much to reorder

Knowing something is low is only half an answer. The owner needs a number. The rule is:

target shelf level = alert level x 3 order quantity = target level - what is on the shelf now

Worked example, taken from the live database:

| Step | Value |
| --- | --- |
| Product | Milk 1L |
| On the shelf | 2 |
| Alert level | 6 |
| Band | CRITICAL (2 is less than half of 6) |
| Target level | 6 x 3 = 18 |
| Order quantity | 18 - 2 = 16 |
| Cost of that order | 16 x R17.50 = R280.00 |
| Profit once sold | 16 x R5.50 = R88.00 |

The multiplier of 3 is a starting assumption, not a law. It is a single configurable setting. Once the Sales Agent exists and we have sales history, this should be replaced with a demand-based calculation - order enough for the next two weeks based on how fast the item actually sells.

HONEST LIMITATION - be upfront about this Today's reorder quantity is a sensible rule of thumb, not a forecast. It does not yet know that bread sells ten times faster than paraffin, because we have no sales history until Day 8. Presenting it as intelligent demand forecasting would be overselling it.

## 14.5 What the owner can now ask

| Question | Understood as | What comes back |
| --- | --- | --- |
| What's low in stock? | low_stock | Every flagged product, worst first, with order quantities |
| What should I reorder? | reorder | A full shopping list with a total cost and expected profit |
| Do I have enough bread? | check_product | That one product's position and advice |
| How is my stock doing? | summary | Whole-shop overview plus the most urgent item |
| Yini esiphelile? | low_stock | The same answer, in isiZulu |
| What is the weather tomorrow? | unknown | A polite list of what it can help with |

## 14.6 Proof the numbers survive translation

This is the result that matters most. The owner asked in isiZulu, and the model replied in isiZulu - but every single figure came from Python and was passed through untouched:

Owner: Yini esiphelile? KasiBiz: Uphakathi kwezimpahla eziphelile, lezi zinto zibalulekile: 1. Paraffin 1L: 0 ... uku-oda 9 ngentengo ka-R234.00, inzuzo ka-R72.00. 2. Candles 6-pack: 1 ... uku-oda 8 ngentengo ka-R144.00, inzuzo ka-R56.00. 3. Milk 1L: 2 ... uku-oda 16 ngentengo ka-R280.00, inzuzo ka-R88.00. Thatha isinyathelo namuhla.

Compare those figures against the worked example in 14.4. They match exactly. The language changed; the arithmetic did not.

STILL NEEDS A NATIVE SPEAKER The isiZulu is understandable but not perfect - the model used 'usuku' (day) where 'kusele' (remaining) would be natural. The keyword lists for isiZulu and Sesotho also need review. This remains open issue M9 and should be booked with a native speaker before any pilot.

## 14.7 What happens when OpenAI is unavailable

If the API key is missing, the account is out of credit, or the internet is down, the agent does not fail. It returns the plain facts instead:

3 product(s) are running low, most urgent first: - Paraffin 1L: 0 left (alert level 3) - OUT OF STOCK. Order 9 more for R234.00, which should bring in R72.00 profit.

Less friendly, but complete and correct. There are tests that deliberately break the language model and confirm the owner still gets a usable answer.

PLAIN ENGLISH - Say this to management "If our AI provider goes down, or we run out of credit, the shop owner still gets their reorder list. They lose the friendly wording, not the information. For a business tool someone depends on daily, that difference matters."

## 14.8 Testing

| Suite | Tests | Needs internet or a key? |
| --- | --- | --- |
| tests/test_database.py | 53 | No |
| tests/test_inventory_service.py | 43 | No |
| tests/test_stock_agent.py | 30 | No |
| tests/test_llm_connection.py | 3 | Yes - live API |
| TOTAL | 129 passing |  |

The agent tests use a fake language model, so the whole suite is free, offline and runs in seconds. One test deliberately uses a lying model that claims there are 500 loaves, and proves the audited facts still record zero.

python -m pytest tests/ -q # all 129 tests python scripts/stock_agent_demo.py # facts only, free, no AI python scripts/stock_agent_demo.py --ai # same facts, AI phrasing python scripts/stock_agent_demo.py --chat --ai # ask your own questions

## 14.9 What Day 7 does NOT include

No sales history, so reorder quantities are a rule of thumb, not a forecast.

No ability to place an order - it tells the owner what to buy, it does not buy it.

No supplier information, prices or lead times.

No user interface - still Python only.

No memory of the previous question in a conversation.

The Task Coordinator still does not exist; this agent is called directly.

PLAIN ENGLISH - Say this to management "The shop owner can now ask, in their own language, what is running out and what they should buy - and get an exact answer with the cost of the order and the profit it should bring. What is still missing is a screen to ask it on, and sales history to make the quantities smarter."

End of Day 7 addendum - handbook version 1.2, 08 September 2026.

# 15. Technical Addendum - Day 8: The Pricing Helper

Completed Thursday, 10 September 2026. The Pricing Helper answers the question a shop owner asks more often than any other: what should I charge for this? It also teaches the one piece of business arithmetic that quietly costs township shops the most money.

## 15.1 Markup is not margin - the idea that saves shops money

This is the most valuable thing in Day 8, and it is worth being able to explain from memory.

You buy a loaf for R15.00 and sell it for R20.00. Your profit is R5.00.

| Measure | Calculation | Answer | Measured against |
| --- | --- | --- | --- |
| MARKUP | R5.00 / R15.00 | 33.33% | What you PAID |
| MARGIN | R5.00 / R20.00 | 25.00% | What you CHARGE |

Same R5.00 profit. Two completely different percentages. A shop owner who believes a 33% markup gives them a 33% margin is systematically charging too little on every item they sell, and will never understand why the money does not add up at month end.

KasiBiz therefore reports BOTH numbers on every single price it touches, and the language model is instructed to explain the difference in one line whenever both appear.

PLAIN ENGLISH - Say this to management "There is one arithmetic mistake that quietly costs small shops more than anything else: confusing markup with margin. They sound the same and they are not. Our product shows both numbers every time and explains the difference in the owner's own language. That single feature could be worth more to a shop than everything else we build."

## 15.2 What the Pricing Helper calculates

| Function | Question it answers | Example |
| --- | --- | --- |
| suggest_price | What should I charge? | R15 cost + 35% markup = sell at R20.50 |
| price_for_target_margin | What price gives me a 30% margin? | R15 cost -> charge R21.50 |
| suggest_price_options | Give me choices, not one number | Competitive / Recommended / Premium |
| analyse | Am I making money on this? | Profit, markup, margin and a verdict |
| review_all | Are all my prices right? | Every product ranked, problems first |
| price_change_impact | What if I charge R22 instead? | Extra profit per sale and across stock |
| apply_suggested_price | Save that new price | Writes it back to the database |

## 15.3 Prices are rounded to real money

A calculation might produce R20.25 or R19.87. In a shop that takes cash, those are awkward prices, and coins below 10c no longer circulate in South Africa. Every suggested price is therefore rounded to the nearest 50c, and the helper tells the owner it has done so.

If a loaf costs you R15.00: OPTION MARKUP EXACT YOU CHARGE PROFIT MARGIN Competitive 20.00% R18.00 R18.00 R3.00 16.67% Recommended 35.00% R20.25 R20.50 R5.50 26.83% Premium 50.00% R22.50 R22.50 R7.50 33.33%

Note that the helper reports the ACTUAL markup and margin after rounding, not the requested one. Asking for 35% and being told 36.67% is honest; quoting 35% when the real figure is different would not be.

## 15.4 The price health check is category-aware

A single 'minimum healthy margin' rule would have been wrong. Airtime is sold at roughly 5% margin by every shop in the country. Flagging it as underpriced would destroy the owner's trust in the whole tool.

| Category | Minimum healthy margin |
| --- | --- |
| Airtime | 3% |
| Staples | 10% |
| Bakery / Dairy | 12% |
| Groceries | 15% |
| Cold Drinks / Household | 18% |
| Snacks | 20% |
| Anything else | 15% |

Four verdicts are possible:

| Verdict | Condition | What the owner is told |
| --- | --- | --- |
| LOSING MONEY | Selling below cost | You lose money on every one you sell. Raise this price today. |
| TOO CHEAP | Margin below the category minimum | You are making very little on this. A small increase adds up fast. |
| HEALTHY | Within the normal band | This price is working for you. |
| VERY HIGH | Margin above 60% | Good profit, but check nearby shops so customers do not go elsewhere. |

Running this across the live 20-product shop gave an average margin of 24.88% with zero products flagged - and airtime correctly left alone at 5%.

## 15.5 Reading Rand amounts out of ordinary speech

The owner does not fill in a form. They type a sentence. The agent pulls the numbers out itself:

"I buy bread for R15, what should I sell it for?" -> cost = R15.00, intent = suggest_price "add 40% to r15" -> cost = R15.00, markup = 40% (the 40 is NOT read as R40) "i buy for r15 and sell for r20, am i making profit" -> cost = R15.00, selling = R20.00, intent = check_price

Keeping percentages and Rand amounts apart is a small detail that would have caused wrong prices, so there are tests specifically for it.

## 15.6 The LLM explaining the numbers

Day 8's second requirement was to let the language model explain the pricing in simple terms. This is the same figures as the table in 15.3, put into words:

OWNER: I buy bread for R15, what should I sell it for? KASIBIZ: Hey friend! So, you buy bread for R15. If you sell it for R20.50, you make R5.50 profit on each loaf. That's a 36.67% markup, which means you're adding a bit more than a third to what you paid. If you want to be competitive, you could sell it for R18.00 and make R3.00 profit. Or, if you want to go premium, sell it for R22.50 and make R7.50 profit. Just remember, markup is about what you paid, and margin is about what you charge.

On the shop-wide review the model produced an even better line: "the average margin is 24.88%. This means that for every R100 you charge your customers, you keep about R24.88 as profit after covering your costs." That is a textbook explanation of margin that no one had to write.

WHY THIS IS THE RIGHT USE OF AI The model is not being trusted with the arithmetic - it is being trusted with the teaching. It turned a percentage into 'for every R100 you charge, you keep R24.88', which is exactly what a business coach would say. That is genuinely hard to write by hand for every possible number, and genuinely easy for a language model.

## 15.7 Bug found and fixed today

The first run answered an isiZulu question in English. The cause was that the calculated facts are always written in English, and the model followed the language of the facts rather than the language of the question.

The fix was to move the language instruction to the top of the prompt, state that it overrides everything else, and explicitly tell the model that the English facts are for reading, not for copying. After the fix:

OWNER: Ngingayithengisa ngamalini into engiyithenge nge-R20? KASIBIZ: Uma uthenga into nge-R20, ungayithengisa ngama-R27. Lokhu kuzokwenza ukuthi uzuze ama-R7.00 ngalinye. Lokhu kuhlanganisa i-markup engu-35% (okukhuluma ngentengo oyithengile) kanye ne-margin engu-25.93% (okukhuluma ngentengo oyithengisayo).

Every figure matches the Python calculation, and the model even explained markup versus margin correctly in isiZulu - markup relating to the price you bought at, margin to the price you sell at.

LESSON WORTH KEEPING Order matters in a system prompt. An instruction buried in the middle of a list gets overridden by the surrounding context. Rules that must never be broken belong at the top, stated as absolute.

## 15.8 Testing

| Suite | Tests | Needs internet or a key? |
| --- | --- | --- |
| tests/test_database.py | 53 | No |
| tests/test_inventory_service.py | 43 | No |
| tests/test_stock_agent.py | 30 | No |
| tests/test_pricing_service.py | 60 | No |
| tests/test_pricing_agent.py | 45 | No |
| tests/test_llm_connection.py | 3 | Yes - live API |
| TOTAL | 234 passing |  |

python -m pytest tests/ -q # all 234 tests python scripts/pricing_demo.py # the maths, free, no AI python scripts/pricing_demo.py --ai # same figures, AI explains python scripts/pricing_demo.py --chat --ai # ask your own pricing questions

## 15.9 What Day 8 does NOT include

No competitor prices - it does not know what the shop down the road charges.

No demand modelling - it cannot say whether raising a price will lose customers.

No VAT calculations. This is deliberate: most spaza shops are below the VAT registration threshold, and giving wrong tax advice would be worse than giving none. The agent is instructed to refer VAT questions to SARS.

No bulk or wholesale pricing tiers.

No automatic price updates - it recommends, the owner decides.

No sales history, so it cannot yet say which prices actually sell best.

PLAIN ENGLISH - Say this to management "The owner can now ask what to charge for anything and get three sensible prices, rounded to real cash amounts, with the profit on each one spelled out in their own language. The tool also checks every existing price in the shop and flags anything sold at a loss. What it cannot yet do is tell them what the competition charges, or whether a price rise will cost them customers."

End of Day 8 addendum - handbook version 1.3, 10 September 2026.